WEEK 3 TASK: AI SOLUTION ARCHITECTURE

AND

ROADMAP DEVELOPMENT

AI-Powered Customer Support Automation System

1. Objective

The objective of this project is to design a detailed AI solution architecture for a hypothetical business process and develop a step-by-step implementation roadmap. The proposed solution focuses on automating and improving the customer support process using Artificial Intelligence.

The project demonstrates how AI can be integrated with existing business systems to reduce repetitive manual work, improve response time, provide consistent customer service, and support employees in handling complex customer requests.

An AI Business Solutions Architect must connect business requirements with technical implementation. Therefore, this project covers the business process, AI intervention areas, system architecture, data flow, integration points, security framework, implementation phases, milestones, resource allocation, testing, risks and continuous improvement.

2. Selected Business Process

Business Process: AI-Powered Customer Support Automation

Customer support is an important business function in which customers contact an organization regarding products, services, orders, payments, technical problems or complaints.

In a traditional customer support system, employees manually read customer messages, identify the issue, search for relevant information, prepare responses and update the customer-support ticket.

The proposed AI solution automates repetitive activities while keeping human employees involved in complex, sensitive and low-confidence cases.

Main Objectives of the Proposed System

- Automatically classify customer queries.

- Identify customer intent and important entities.

- Search relevant business information.

- Generate appropriate response suggestions.

- Reduce customer waiting time.

- Improve support-agent productivity.

- Maintain consistency in responses.

- Escalate uncertain cases to human agents.

- Protect customer information.

- Monitor AI performance and business results.

3. Current Business Process

The existing customer-support process generally follows these steps:

Customer

↓

Submit Query

↓

Customer Support System

↓

Support Agent Reads Query

↓

Identify Problem

↓

Search FAQ / Documents

↓

Prepare Response

↓

Send Response

↓

Update Ticket

↓

Resolve / Escalate

Problems in the Current Process

- Large numbers of repetitive queries require manual effort.

- Agents spend considerable time searching documents.

- Response time can increase during peak periods.

- Different agents may provide different responses.

- Important information may be difficult to locate.

- Manual classification can create delays.

- Complex cases require additional escalation.

- Customer information must be protected carefully.

4. Areas Where AI Can Add Value

AI can be introduced at several stages of the customer-support process.

4.1 Automatic Query Classification

AI can classify incoming queries into categories such as:

- Product information

- Technical support

- Payment issue

- Order status

- Complaint

- Refund request

- Account-related issue

4.2 Intent Detection

Natural Language Processing can identify what the customer actually wants.

For example:

"I ordered a laptop five days ago. When will it arrive?"

The system can identify:

Intent: Order tracking

Entity: Order / Delivery

Priority: Normal

4.3 Knowledge Retrieval

AI can search FAQs, manuals, policies and approved company documents to find relevant information.

4.4 Response Generation

A Generative AI model can create a draft response based on the customer's query and retrieved company information.

4.5 Human Escalation

If the AI is uncertain or the request is sensitive, the system can automatically transfer the case to a human agent.

5. Proposed AI Solution Architecture

The proposed architecture consists of several interconnected layers.

AI CUSTOMER SUPPORT SYSTEM

|

|

┌───────────────────────────────────────────────────┐

│              Customer / Support Agent             │

└───────────────────────┬───────────────────────────┘

↓

┌───────────────────────────────────────────────────┐

│             Web / Mobile Application              │

└───────────────────────┬───────────────────────────┘

↓

┌───────────────────────────────────────────────────┐

│                 API Gateway                       │

│ Authentication | Routing | Rate Limiting          │

└───────────────────────┬───────────────────────────┘

↓

┌───────────────────────────────────────────────────┐

│              AI Orchestration Layer               │

└───────────────┬───────────────┬───────────────────┘

↓               ↓

┌────────────────┐   ┌─────────────────┐

│ Query          │   │ Knowledge/RAG   │

│ Classification │   │ Retrieval       │

└───────┬────────┘   └────────┬────────┘

│                     │

└──────────┬──────────┘

↓

┌───────────────────┐

│ AI Model / LLM    │

│ Response Generator│

└─────────┬─────────┘

↓

┌───────────────────┐

│ Confidence &      │

│ Business Rules    │

└─────────┬─────────┘

↓

┌───────────┴───────────┐

↓                       ↓

High Confidence          Low Confidence

↓                       ↓

Automated Flow          Human Agent Review

↓                       ↓

└───────────┬───────────┘

↓

CRM / Ticket

Update

↓

Monitoring & Logs

6. Major System Components

6.1 User Interface

The user interface provides a communication channel between customers, support agents and the AI system.

It can be implemented as:

- Web application

- Mobile application

- Chat interface

- Customer-support portal

6.2 API Gateway

The API Gateway acts as the controlled entry point to backend services.

Its responsibilities include:

- Authentication

- Request routing

- Rate limiting

- API security

- Request validation

- Service communication

6.3 CRM / Ticketing System

The CRM stores customer and support information.

It maintains:

- Customer details

- Support tickets

- Query history

- Ticket status

- Agent assignments

- Resolution information

The AI system communicates with the CRM through secure APIs.

6.4 Data Ingestion Layer

The data-ingestion layer collects information from approved sources such as:

- FAQs

- Product manuals

- Support documents

- Company policies

- Previous resolved tickets

- Product information

The collected data is cleaned and prepared before being used by the AI system.

6.5 Natural Language Processing Layer

NLP processes customer messages and identifies meaningful information.

It can perform:

- Intent classification

- Entity extraction

- Text normalization

- Language detection

- Sentiment analysis

- Priority identification

7. Knowledge Base and RAG

A knowledge base contains approved business information.

The proposed system uses Retrieval-Augmented Generation (RAG).

RAG Process

Customer Query

↓

Query Processing

↓

Search Knowledge Base

↓

Retrieve Relevant Documents

↓

Provide Retrieved Information to AI

↓

Generate Grounded Response

↓

Validate Response

↓

Customer / Agent

RAG reduces the dependence on the model's stored knowledge by supplying relevant and approved business information during response generation.

This also allows the organization to update documents without retraining the complete AI model.

8. AI Model Layer

The AI model is responsible for understanding natural-language requests and generating useful responses.

The model can perform:

- Text understanding

- Question answering

- Summarization

- Response generation

- Classification

- Information extraction

The AI model should not independently make sensitive business decisions. Business rules and human review should be used wherever required.

9. End-to-End Data Flow

Customer Query

↓

Authentication

↓

Input Validation

↓

PII Detection / Protection

↓

Intent Classification

↓

Entity Extraction

↓

Knowledge Retrieval

↓

Relevant Information

↓

AI Response Generation

↓

Confidence Check

↓

┌───────────────┬────────────────┐

↓                                ↓

High Confidence              Low Confidence

↓                                ↓

AI Suggested Response        Human Agent

↓                                ↓

└───────────────┬────────────────┘

↓

CRM/Ticket Update

↓

Monitoring & Analytics

10. Integration Points

The AI solution needs to integrate with existing business systems.

| System | Integration | Purpose |
| --- | --- | --- |
| CRM | REST API | Customer and ticket information |
| Identity System | OAuth/OIDC | Authentication |
| Knowledge Repository | API | Document retrieval |
| Notification System | API | Email/chat notifications |
| Database | Secure connection | Application data |
| Analytics System | Events/API | Business reporting |
| Monitoring System | Logs/Metrics | System monitoring |

Integration should be designed using secure APIs and controlled access.

11. Security Framework

Security is a critical part of the AI architecture because customer information may contain sensitive data.

SECURITY FRAMEWORK

┌─────────────────────┐

│ Application Security│

└──────────┬──────────┘

↓

┌─────────────────────┐

│ Authentication     │

│ + RBAC             │

└──────────┬──────────┘

↓

┌─────────────────────┐

│ Encryption          │

│ + PII Protection    │

└──────────┬──────────┘

↓

┌─────────────────────┐

│ Monitoring & Audit  │

└──────────┬──────────┘

↓

┌─────────────────────┐

│ Incident Response   │

└─────────────────────┘

Security Controls

- Authentication

- Role-Based Access Control

- Least-privilege access

- Encryption at rest

- Encryption in transit

- PII detection and masking

- Secure API communication

- Audit logging

- Access monitoring

- Secure credential management

- Input validation

- Rate limiting

12. AI-Specific Security

AI systems require additional controls.

- Important AI Security Measures

- Validate user input.

- Protect confidential information.

- Prevent unauthorized model access.

- Control tool and API execution.

- Monitor suspicious prompts.

- Validate retrieved information.

- Apply output validation.

- Maintain model and prompt versions.

- Maintain audit logs.

- Provide an emergency shutdown or rollback mechanism.

13. Human-in-the-Loop Architecture

Human involvement is important when the AI system is uncertain.

AI Generated Response

↓

Confidence Check

↙             ↘

High Confidence     Low Confidence

↓                  ↓

Approved Workflow      Human Agent

↓                  ↓

└────────┬─────────┘

↓

Final Response

A human agent can:

- Review the AI response.

- Edit the response.

- Approve the response.

- Reject the response.

- Escalate the issue.

- Provide feedback.

This improves control, reliability and accountability.

14. Implementation Roadmap

The implementation is divided into five major phases.

PHASE 1             PHASE 2             PHASE 3

Discovery            Data Preparation    Pilot

Weeks 1–2            Weeks 3–5           Weeks 6–8

↓                    ↓                   ↓

Requirements        Data Cleaning       AI Prototype

↓                    ↓                   ↓

Architecture        Knowledge Base      Testing

↓                    ↓                   ↓

───────────────────────────────────────

↓

PHASE 4

Scale

Weeks 9–12

↓

Production System

↓

PHASE 5

Optimize

Weeks 13–16

↓

Continuous Improvement

15. Phase 1 – Discovery

Timeline: Weeks 1–2

Activities:

- Identify business requirements.

- Study the existing customer-support process.

- Identify AI opportunities.

- Define project scope.

- Identify stakeholders.

- Define business KPIs.

- Identify technical constraints.

- Perform initial risk assessment.

Deliverable

Approved AI Solution Blueprint

16. Phase 2 – Data Preparation

Timeline: Weeks 3–5

Activities:

- Identify data sources.

- Collect approved documents.

- Clean and normalize data.

- Remove duplicate information.

- Protect sensitive information.

- Create knowledge-base structure.

- Create searchable indexes.

- Prepare AI evaluation datasets.

Deliverable

Validated AI Knowledge Base

17. Phase 3 – AI Pilot

Timeline: Weeks 6–8

Activities:

- Develop AI prototype.

- Implement query classification.

- Implement RAG.

- Connect AI to knowledge base.

- Develop response generation.

- Implement human review.

- Perform initial testing.

Deliverable

Working AI Customer Support Pilot

18. Phase 4 – Scaling and Production

- Timeline: Weeks 9–12

- Activities:

- Integrate CRM.

- Integrate authentication.

- Implement security controls.

- Implement monitoring.

- Conduct user acceptance testing.

- Perform performance testing.

- Perform security testing.

- Prepare production environment.

Deliverable

Production-Ready AI Solution

19. Phase 5 – Optimization

Timeline: Weeks 13–16

Activities:

- Analyze AI performance.

- Collect agent feedback.

- Improve retrieval quality.

- Improve prompts and workflows.

- Monitor model performance.

- Detect data drift.

- Optimize operational cost.

- Improve response quality.

Deliverable

Continuous AI Improvement Plan

20. Project Milestones

| Milestone | Target |
| --- | --- |
| Business requirements approved | Week 2 |
| Architecture completed | Week 2 |
| Data preparation completed | Week 5 |
| Knowledge base completed | Week 5 |
| AI prototype completed | Week 8 |
| Pilot testing completed | Week 8 |
| CRM integration completed | Week 11 |
| Security testing completed | Week 12 |
| Production launch | Week 12 |
| Optimization cycle | Weeks 13–16 |

21. Resource Allocation

| Role | Main Responsibility |
| --- | --- |
| AI Solution Architect | Overall architecture and technical design |
| AI/ML Engineer | AI models, RAG and evaluation |
| Data Engineer | Data pipelines and knowledge base |
| Backend Developer | APIs and integrations |
| Frontend Developer | User interface |
| Security Engineer | Security and privacy |
| QA Engineer | Testing |
| Business/Product Owner | Requirements and business validation |

Resource Structure

Project Manager /

Product Owner

│

AI Solution Architect

│

┌──────────────┼──────────────┐

↓              ↓              ↓

AI/ML Team     Development     Data Team

│              │              │

└───────┼─────┘

↓

Security + QA

22. Technology Stack

A possible technology stack includes:

Frontend

- HTML

- CSS

- JavaScript

- React

Backend

- Python

- FastAPI

- REST APIs

AI/ML

- Python

- NLP libraries

- Machine Learning models

- Large Language Model

Data

- PostgreSQL

- Object Storage

- Vector Database

Security

- OAuth 2.0

- OpenID Connect

- Role-Based Access Control

- Encryption

Monitoring

- Application logs

- Performance metrics

- Error tracking

- AI quality monitoring

The exact technologies can be changed depending on organizational requirements, existing infrastructure and budget.

23. Testing and Evaluation

The solution should be evaluated at multiple levels.

Functional Testing

Checks whether:

- Queries are received correctly.

- Tickets are created correctly.

- AI classifications work.

- Responses are generated.

- CRM updates work.

AI Testing

Measures:

- Classification accuracy.

- Intent recognition.

- Retrieval relevance.

- Response correctness.

- Response completeness.

- Groundedness.

- Confidence quality.

Security Testing

Checks:

- Unauthorized access.

- Data leakage.

- Authentication.

- Authorization.

- API security.

- Sensitive information protection.

Performance Testing

Measures:

- Response time.

- Concurrent users.

- API performance.

- AI latency.

- System availability.

24. Evaluation Criteria

The proposed project satisfies the evaluation criteria through the following areas.

Innovation and Clarity: The architecture combines AI classification, RAG, automated response generation and human-in-the-loop validation.

Feasibility and Completeness: The roadmap contains clear phases, timelines, milestones and resources.

Documentation and Visual Aids :The project includes:

- Architecture diagram

- Data-flow diagram

- Security framework

- Roadmap

- Tables

- Process flow

- Explanatory theory

Real-World Alignment

The architecture considers:

- Existing CRM systems

- Data privacy

- Security

- Human supervision

- Technical integration

- Performance

- Cost

- Operational constraints

25. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI generates incorrect information | Customer dissatisfaction | RAG + validation + human review |
| Data leakage | Privacy problem | Encryption + PII controls |
| Outdated knowledge | Incorrect responses | Knowledge versioning |
| AI service failure | Service interruption | Manual fallback |
| Low AI accuracy | Poor automation | Continuous evaluation |
| High operating cost | Budget impact | Monitoring and optimization |
| Security attacks | System compromise | Security controls and monitoring |

26. Business Continuity

The organization should continue to provide customer support even when the AI system is unavailable.

The architecture therefore provides a manual fallback.

AI System Available

↓

AI Processing

↓

Response

AI System Unavailable

↓

Manual Support Agent

↓

Customer Response

Critical customer requests should always have a human-support path.

27. Monitoring and Continuous Improvement

After deployment, the system should not be considered complete. AI performance must be continuously monitored.

Important monitoring areas include:

Response quality

Response latency

AI confidence

Escalation rate

Customer satisfaction

Retrieval accuracy

Model errors

System availability

Cost

Security events

Feedback from support agents can be used to improve the system.

28. Expected Business Benefits

The proposed AI solution can provide several measurable benefits:

Reduced response time.

Reduced repetitive manual work.

Improved agent productivity.

Faster information retrieval.

More consistent responses.

Improved customer-support scalability.

Better visibility into customer issues.

Improved use of organizational knowledge.

Faster identification of common problems.

Better support for human agents.

Actual improvements should be measured during the pilot rather than assumed in advance.

29. 30–35 Hour Project Work Plan

The task can be completed within the required 30–35 hours.

Activity Hours

Business process analysis 4

Requirements and KPI definition 3

AI architecture design 6

Data-flow and integration design 4

Security framework 4

Roadmap and resource planning 3

Risk and testing strategy 3

Diagrams and visual documentation 4

Final documentation and review 4

Total 35 Hours

This allocation follows the task requirement that the project be completed within approximately 30–35 hours.

30. Final Solution Blueprint

The complete proposed solution can be represented as:

CUSTOMER

│

↓

WEB / MOBILE / CHAT

│

↓

API GATEWAY

│

↓

AUTHENTICATION + SECURITY

│

↓

PII PROTECTION

│

↓

NLP / INTENT CLASSIFICATION

│

↓

KNOWLEDGE RETRIEVAL ─────→ KNOWLEDGE BASE

│

↓

RAG + AI MODEL

│

↓

CONFIDENCE + BUSINESS RULES

│

├──────────────→ HIGH CONFIDENCE

│                              ↓

│                AUTOMATED FLOW

│

└──────────────→ LOW CONFIDENCE

↓

HUMAN AGENT

│

↓

FINAL RESPONSE

│

↓

CRM / TICKET

│

↓

MONITORING & ANALYTICS

│

↓

CONTINUOUS IMPROVEMENT

Conclusion

The proposed AI-Powered Customer Support Automation System provides a realistic blueprint for applying Artificial Intelligence to a business process. The solution connects business requirements with technical implementation through a structured AI architecture.

The architecture includes the user interface, API gateway, CRM integration, data ingestion, NLP, knowledge base, RAG, AI model, confidence checking, human review, security, monitoring and analytics.

The implementation roadmap divides the project into Discovery, Data Preparation, Pilot, Scaling and Optimization phases. Each phase contains defined activities, milestones, resources and expected deliverables.

The solution also considers real-world business and technical constraints such as data privacy, security, integration, reliability, cost, human supervision and continuous monitoring.

Therefore, the proposed architecture can serve as a foundation for implementing an AI-based business solution while maintaining security, human oversight, measurable business objectives and a practical implementation strategy.